## Slide 1: Scrum Process

## Slide 2: Breaking up Work
Epics (6 – 12 months/sprints)
  Owned by the Product Owner, Product Mangers, and Architects
Features (3 – 6 months/sprints)
  Owned by Product Managers and Architects
Product Backlog Items (PBIs) (1 – 2 months/sprints)
  Many companies call these “Stories”
  Owned by Product Mangers and Engineers
  “As a <blank> I want to be able to <blank>”
  Kept in priority order
Tasks (1 – 3 work days)
  Owned by Engineers

## Slide 3: Pre-Planning a Sprint
Pre-planning is usually a few days or a week before a sprint starts
Product manger or scrum master will assign PBIs to Engineers
  Task estimation is owned by Engineers
  Story breakdown is done in the pre-planning week
  Engineers add tasks to PBIs and give estimates
  Who does the work, so what estimate should you use?
Product managers set Acceptance Criteria
  “I will not consider this story complete until X Y Z is done.”

## Slide 4: The Pre-Planning Meeting
Run by the Scrum Master
Meeting Agenda
  Overview of sprint priorities
  Expected work to carry forward
  Update calendar with time off
  PBIs from backlog - Assign PBIs to individuals to be estimated over the week
    This is why PBIs are created many sprints in advance. Easy to pull in the next priority work.

## Slide 5: Task/Story Estimation
Months/Days/Hours
  Tasks are estimated by “real” hours
  This is the process we will be using
T-Shirt sizing
  Often done at the Feature/Story level for Epic estimation
Story Points / Fibonacci
  Purposefully abstract
  Used at the Story level to fit work into sprints
Planning Poker
  PBIs, Stories, or Tasks

## Slide 6: The Scrum Meeting “Standup”
Run by the Scrum Master
Normal work environments have these usually once a day
  Sometimes called “Stand-Up”, because they should be brief
  Scrum master keeps the meeting on track – watch for too many details
Each engineer will record time against active tasks
  Scrum master makes the edits in real-time
Discuss blocking issues or slipping tasks
PM is attentive to possible bottlenecks and critical path issues
Check the burndown at least once a week
  Make the burndown “look good”
  PM decides what tasks will get bumped if needed

## Slide 7: Back to this class
Go over the PBIs with your PM
Discuss priorities
Assign 2 – 3 PBIs per engineer to estimate
  PM can estimate 1 or 2 also
Pick one PBI to work on estimating as a group
Your first critical-path story will be to create the Android project
  Decide on an IDE and language. Everything will be easier if everyone in the group uses the same one.
  .gitignore is important. Lets talk about it.