## Slide 1: How to ship software without a PM
Software process
Notes: 2 mins
We will cover some of the differences between large and small companies and how the role of a PM changes when dealing with startups – specifically, what happens when there is NO PM.

## Slide 2
This content is special thanks to Adam Babcock
Notes: CONCLUSION

## Slide 3: Company structure
Large company
The Visionary (Product Owner)
The PM
Engineering Manager
Teams with Lead + Devs + QA
Can borrow resources from other teams
Outsourced QA
Small company
The Visionary (Product Owner)
No PM
"Top" or "Lead" Engineer
Bunch of developers
Usually no QA
Notes: 2-3 min
Large companies: Visionary / PM / Manager own multiple teams.
Small companies: "Top" engineer might be Engineering Manager / VP of Engineering / CTO.

## Slide 4: Small company culture
Missing one or more roles
Wear many hats
More collaborative
Stress about finances
Stress about demos
Stress about client relationships
Notes: 4-5 mins
* Good companies are transparent about finances
* Demos topic is later in slide deck

## Slide 5: The Visionary
Spiritual leader of company
Typically CEO by default
Drives culture
Source of investment
Drives passion
Demo / sales focused
Drives business plan
  How to grow
  Target clients / industries
  Thinks months or years ahead of existing product
Hands on during early stage
Role diminishes as company grows
Notes: 4-5 mins
* Large company client relationships are not accessible inside of an individual team
As small companies grow, the role of the visionary diminishes. Exception that proves the rule: Steve Jobs, Mark Zuckerberg.

## Slide 6: The Visionary
Wants to build everything as quickly as possible
Will have direct access to developers
  Everything is top priority
  Disrupts feature work
Designs the obvious 80%
  Misses "what if"
  Misses complicated interactions between features
Opinions change based on recent experience in product
Notes: 4-5 mins
Non-obvious design examples:
* Editing or deleting an Email Template... but what if it's already used by something like password resets? What if an email is waiting to go out? What if someone edits during a delete?
* Data cascade should "automatically keep schema in sync". Should changing a column type automatically update all destinations? What about conversion failures? What about cascades more than one deep?
Example of opinion change:
* Default sort orders
* Whether pages should remember state such as selected rows, visible page, filters / search

## Slide 7: The PM gap
Cannot hire PM due to budget
Cannot act as PM due to capacity
Can lead to Visionary acting as PM by default
  Owner of product and company goals
  Most assertive and most invested
Visionaries are not good PMs
  Broad focus
  Does not finish design
  Inconsistent design
  Not interruptible for day-to-day PM tasks
  Cannot manage development schedule
  No one to push back on vision
Notes: 4-5 mins
"You don't need to be a PM to do good project management."
Visionary lives on the line between the definition of Product Owner and Product Manager
Inconsistent design: Design will drift toward whatever their next demo is

## Slide 8: How to SUCCESSFULLY ship software as a small company
Before clients
Success is specific to each company
Resolves around revenue and demo feedback
Vision is loose and evolving
Big risk, big reward
Prove or disprove the plan is viable
After clients
Prioritize keeping existing clients happy
Vision drifts toward existing client needs
Vision drifts toward penetrating related industries
Notes: 5-6 mins
“Success” versus quality, speed, etc.
"Before clients" means "before revenue neutral".
For instance, if you plan on selling to governments you'll have different requirements. International? Need to support languages.
Big risk / big reward can be frustrating because the company can reject "small growth".
Non-viable business plan can have a successful PM who gets to the end as quickly and efficiently as possible.
No one wants to work with software from a small company.

## Slide 9: How to successfully SHIP software as a small company
Ship cycles should be extremely fast
  Not enough money to pay for longer cycle
  Need feedback from customers quickly
Major features delivered in one sprint
  From design to live
  Cannot depend on QA polish
Existing customers are critical
  Only source of revenue
  First couple clients will have special relationship
Demo paths are critical
  No one knows if features sell until sales team starts trying
  Demos will happen without warning
Notes: 2 mins
PM will balance "build specific features for client" and "don't overly specialize features for that client".

## Slide 10: Filling the PM gap
Notes: QUESTIONS
This is the environment; this is the goal; how do you do it?

## Slide 11: Saying "No"
"No" during feature planning
  Stem the tide of unending feature requests
  Force prioritization
  Document and codify planning behavior
"No" during triage
  Avoid the "snowplow"
  Record but reject
  Acknowledge fears but force prioritization
"No" to excessive meetings
  Meetings should be small
  Triage group should be small
  Planning meetings should start small
    One champion / driver
    Gather opinions in small groups
"No" during sprint work
  Interruptions go through triage
  Prevent feature creep
Notes: 5-? mins
Document and codify planning behavior: Warn people how you will say no.

## Slide 12: Splitting up responsibilities
Look for passion in team
Play to individual strengths
One example...
Feature planning
  Spread across team
  Champions deliver plans to seniors + Visionary
Sprint planning
  One senior enters tickets with each champion
  Visionary prioritizes features
Triage
  One technical and one non-technical
  All issues go through triage
  Every day – Don't let triage stack up
Notes: 4 mins
Examples of individual strengths / passions
* The guy who nitpicks about fields in JIRA
* Whoever complains that Save / Don't Save / Cancel buttons aren't the same across the whole app
* People who keep meetings on topic and short
* Someone who asks detail oriented questions while filing tickets could probably be more active in initial planning
Champions are:
* Subject matter experts
* Responsible for a feature or area – both success and failure
* Their opinion is the tie-breaker

## Slide 13: Email Templates (example feature)
Front-end Champion
  Raw or WYSIWYG editor?
  Multi-purpose templates or specific use templates?
  Image uploads and linking
  UX for dynamic data inclusion
  How to preview emails?
Back-end Champion
  Scheduling / throttling
  How to store template configuration?
  How to store emails?
  Email whitelists
  HTML sanitizing

## Slide 14: Email Templates (example feature)
Architectural Decisions
  Can we buy a solution?
  Have we solved similar problems?
  Which email service provider?
  Email microservice?
  Templating microservice?
  Security / privacy concerns
Reporting / Analytics Champion
  How to expose results to clients?
  Internal and external analytics
  Link tracking / redirection
  Do we need split testing?